## Slide 1: SADRC Repeater Update May 17, 2025

## Slide 2: SADRC Repeater Progress Report
146.820 – Please welcome the SARO (San Antonio Repeater Organization) repeater recently connected to SADRC. https://sarepeater.net/about-saro/ Great News!!!
The SARO repeater is located in the Medical Center area in NW San Antonio. This repeater is on top of a 12-story facility and provides coverage throughout Bexar county. They operate multiple repeaters in the San Antonio area.
This is project 1 of 4 new repeaters we have promised to get on the air.
441.8125 will be relocated from Live Oak to New Braunfels. I35 coverage from SA to San Marcos/Kyle area. 50-watt mobile assumption with a quarter wave or better. (Project 2)
444.300 – New SADRC repeater will go on the air in N. Bexar county in June, 2025. (Project 3)
442.750 – Will remain in N. Bexar county @ 281 until a High-Profile tower can be found. We purchased the antenna last year. We need to focus as a club working with other groups on a high profile strategic location on a high building or tower. This frequency is a wide area pair. (Project 4)
147.160 – Will remain in N. Bexar county and be on Texas Nexus or SADRC as needed.

## Slide 3: Repeater Progress Report (continued)
441.500 – KN5C (Mickey) in South Austin. The repeater covers from San Marcos on I35 throughout the Austin Area.
444.925 KARS Repeater/Sisterdale. The club is working hard on getting a new static IP address so that they can connect to Wires X and our network. They currently operate their high profile 444.900 on the SADRC network.
San Angelo – WM5L - Jim currently has a Dstar repeater on his 400-foot tower located in San Angelo. He ordered and received a Yeasu DR2 repeater and uses our network fairly frequently.
We do not have an updated timeline for the installation at this time but we can certainly encourage Jim to get on line. San Angelo would provide significant coverage in that region.

## Slide 4: Repeater Progress Report
Texas FM VHF Society - Frequency coordination approved!
Board met with Comal ISD law enforcement team and agreement being finalized.
Two (2) New-Tronics (Hustler brand) Antenna’s order - HS6-43050 (6 dBd)
FTM -400 C4FM radio purchased for RF link to New Braunfels.
Custom cables ordered from ABR cut to length for repeater frequency.
Yaesu custom Fan mount ordered to keep link radio cool. Need to order 2 more.
Power Dividers ordered – This is required to split the antenna on the receive link for link radio commands.
Don KJ5CGA (Vice President) and Doug N8IQT traveled this week to Waco and back. They took 7 duplexers to get repaired and re-tuned.
444.300, 441.8125, 442.750 and 147.160 all working.
Second Surge projector required for Specht Elementary.

## Slide 5: Staging of Duplexers to be Tuned/Repaired

## Slide 6: Repeater Progress Report
Site survey to be conducted between Industrial Communication and SADRC.
Waiting on final quote for Pieper High School. Estimate is $2500-$3000 range for labor/Installation, poles, bolts, etc. New Braunfels $2200.
We may be required to use Plenum hardline. This could be a significant cost adder for our project at Pieper HS in N. Bexar county. They have verbally quoted $6.25 per foot X 250 feet. $1565 plus connectors, freight, and tax.
We have 3 computers prepared to go to run the Wires X RF links.
RF Link operators are as follows:
Mike Smeltzer - AG5FC – 441.8125 - New Braunfels
John Douglas – W5NZK – 146.820 – SARO Repeater San Antonio
Doug Svitchan – N8IQT - 444.300 Repeater North San Antonio

## Slide 7: Repeater Progress Update / Q&A
For the latest SADRC Repeater & Club information, please visit our website at sadrc.net. We
Q&A on the project?